PRODUCT & TECHNICAL SPECIFICATION

AI Growth Team for Small Businesses

Content · Leads · Reputation · SEO — one AI team, human-approved

Version 3.0 — Final End-to-End Development Plan

Supersedes v2.0 • Pivot from blog automation to full small-business growth platform

August 2026 • Internal — Development Kickoff

Table of Contents

# 1. Executive Summary

This SaaS gives small and new companies a complete AI growth team: it writes and publishes website content, distributes it across every social platform, manages the company's Google Business Profile and reviews, audits and maintains the website daily, generates qualified sales leads with compliant outreach, captures inbound leads through an on-site AI chatbot, and reports everything in real time — with a human approval step at every point where content or messages go out into the world.

The system is a multi-agent architecture: one orchestrator (“Boss AI”) with persistent company context delegates to specialized agents. High-volume work runs on NVIDIA Nemotron 3.5 Lightning (open, near-zero cost); long-form writing runs on an external frontier model behind a configurable adapter.

Positioning: not a content tool — a replacement for the marketing agency + SDR + webmaster a small company cannot afford. Marketed honestly as “AI-powered, human-approved.” Every feature in this document is buildable today; anything that could not be delivered truthfully (bulk SMS to scraped numbers, fully automated Quora/Reddit posting, server-level security monitoring) has been redesigned into its compliant, real form or removed.

# 2. Target Users & Positioning

- Small & new companies — primary segment. Local services (clinics, salons, agencies, contractors), early-stage startups, and any business that needs marketing + lead flow but cannot hire a team.

- Companies that outsource content today — replace freelancer/agency spend with a faster, cheaper, always-on system.

- Agencies (later tier) — run many client companies from one account with white-label reporting.

Competitive frame: the product competes with marketing agencies and virtual assistants on price, and with AI content tools on breadth — no content tool also delivers leads, reviews, GBP, and site monitoring. The bundle is the moat.

# 3. Complete Feature List (Master)

Every feature, grouped by module, with its delivery phase:

## 3.1 Content Engine

| Feature | Description | Phase |
| --- | --- | --- |
| SERP-driven articles | Analyze top-10 ranking pages, build a blueprint (titles, H2/H3, gaps, PAA), write to outrank — full pipeline in Section 6.2 | 1 |
| Trending topic discovery | Daily Google Trends + news signals filtered by the company's niche; suggested to the calendar | 1 |
| Service & landing page copy | Website pages beyond the blog: services, about, location pages | 4 |
| Auto content refresh | Old articles analyzed via Search Console; declining ones refreshed — minor fixes auto (opt-in), content changes via approval | 3 |
| Images & alt-text | Licensed/AI images, WebP compression, AI alt-text | 2 |
| Newsletter | Monthly email digest of published content to the client's own opted-in subscriber list | 3 |

## 3.2 Distribution

| Feature | Description | Phase |
| --- | --- | --- |
| Social auto-post | Facebook, Instagram, X, LinkedIn via official APIs; per-platform captions, hashtags, sizing, scheduling | 2 |
| Draft-assist channels | Quora answers and Reddit posts drafted per community rules; client posts with one tap (no posting APIs exist / automation risks bans) | 2 |
| Google Business Profile | Weekly GBP posts, Q&A draft answers, photo updates via official API — the highest-visibility channel for local businesses | 2 |
| Content calendar | Per-client schedule drives the whole pipeline automatically; pause/vacation mode | 1 |

## 3.3 Growth Module (Leads & Outreach)

| Feature | Description | Phase |
| --- | --- | --- |
| ICP-aware lead discovery | Agent holds the client's full company context and ideal-customer profile; finds matching businesses from public sources (Places, directories, company sites) with a reason per lead | 3 |
| Lead enrichment & scoring | Email verification, firmographic enrichment, ICP-fit score — only qualified leads reach the client | 3 |
| Compliant cold email | B2B-only, separate warmed sending domain, opt-out, volume caps, AI-personalized per lead — auto-sequences with reply detection | 3 |
| SMS/WhatsApp draft queue | Per-lead personalized messages in a ready-to-send queue; client sends from their own phone via deep link. No automated bulk SMS to collected numbers (illegal/blocked — Section 9.2) | 3 |
| Warm-lead auto-WhatsApp | Automated WhatsApp Business API messages only to inbound/opted-in leads (form fills, email replies) | 3 |
| Website chatbot widget | One script tag on the client's site: 24/7 RAG chatbot answering from the client's own content, capturing visitor leads into the pipeline | 2 |
| Mini-CRM pipeline | New → Contacted → Replied → Won/Lost; reply-triggered follow-up suggestions; stale-lead reminders | 3 |
| Lead magnets | AI-generated checklists/guides + capture form to grow the newsletter list | 4 |

## 3.4 Reputation

| Feature | Description | Phase |
| --- | --- | --- |
| Review monitoring & replies | Google/Facebook reviews watched; personalized reply drafts (positive: optional auto-send; negative: flagged with suggested response) | 3 |
| Review-request campaigns | Requests sent to the client's own existing customers (consented) with the review link | 3 |
| Comment auto-reply | Blog/site comments triaged (spam / question / complaint / praise); genuine ones get replies, sensitive ones flagged | 3 |

## 3.5 Website Care & Insights

| Feature | Description | Phase |
| --- | --- | --- |
| Daily website audit | Broken links, missing meta, page speed, mobile issues — every day, with fixes applied (approval) or solutions listed | 2 |
| Site health monitoring | Uptime pings, SSL expiry, instant down-alerts | 2 |
| SEO checker & decay detection | Weekly GSC trend analysis per article; declining pages flagged with concrete refresh actions; internal-linking suggestions | 3 |
| Real-time analytics view | Live GA4 + Search Console data inside the client dashboard, in plain language | 2 |
| Competitor tracking | Weekly digest of 2–3 named competitors: new content, ranking moves, social activity | 4 |
| Monthly white-label report | Auto-generated branded PDF: traffic, leads, content, reviews, rankings | 3 |
| Daily digest & title A/B | Morning summary per client; low-CTR titles get alternatives | 3 |

## 3.6 Platform & Experience

| Feature | Description | Phase |
| --- | --- | --- |
| AI-team dashboard | Boss AI orb, live agent status (Lottie), approval cards, calendar — PWA, mobile-first | 1 |
| Notifications | Web Push + email magic-link fallback; WhatsApp notifications in Phase 3; deep links to approval cards | 2 |
| Voice interaction | Hindi/mixed speech in-out (Google STT/TTS), Jarvis-style orb | 4 |
| Billing & plans | Paddle/Lemon Squeezy merchant of record; tiered subscriptions + trial | 3 |
| Operator admin panel | Tenants, AI costs, failed jobs, agent config, revenue | 3 |

# 4. The Agent Team — Final Roster

| Agent | Role | Model |
| --- | --- | --- |
| Boss AI (Orchestrator) | Holds full company context (business details, ICP, tone, past content). Assigns tasks, runs the quality gate, reports to the user. | Lightning |
| Mr. Keyword Finder | Topic opportunities: GSC data, DataForSEO, trending signals, niche embeddings → ranked shortlist. | Lightning + APIs |
| Mr. Writer | SERP-driven article pipeline; writes from approved blueprints. Also service-page copy (Phase 4). | Frontier model |
| Mr. Story Maker | Images, alt-text, WebP; optional Web Stories. | Lightning + image APIs |
| Mr. Social Media Manager | Platform posts (auto + draft-assist), GBP posts, scheduling. | Lightning |
| Mr. Lead Hunter | ICP-aware lead discovery, enrichment, scoring — with a stated reason per lead. | Lightning + APIs |
| Mr. Outreach | Personalized email sequences (compliant), SMS/WhatsApp drafts, reply detection, CRM updates. | Lightning (frontier for first-touch personalization) |
| Chat Agent (client sites) | Embedded widget: answers visitor questions from site embeddings; captures leads. | Lightning (RAG) |
| Mr. Reputation | Review monitoring, reply drafts, review-request campaigns, comment triage. | Lightning |
| Mr. SEO Analyzer | Daily audits, health monitoring, decay detection, internal linking. | Lightning |
| Mr. Analyticser | GA4/GSC pulls, plain-language reports, daily digest, competitor tracking, monthly PDF. | Lightning |

# 5. Model Strategy — Two Tiers

Tier 1 — Execution (≈90% of calls): Nemotron 3.5 Lightning (open 30B MoE, 3B active) via NVIDIA NIM — routing, classification, validation, RAG answers, summaries, captions, monitoring, triage. Near-zero marginal cost; designed exactly for this class of work.

Tier 2 — Quality-critical writing: external frontier model behind a configurable adapter — full articles, first-touch outreach personalization, service-page copy. ~$0.01–0.05 per article; swappable per plan tier without touching the system.

# 6. End-to-End Workflows

## 6.1 Topic discovery & trending

- Niche map: onboarding crawl stores all site content as embeddings (pgvector) — defines what the company is and covers.

- Signals: GSC queries ranking page 2–3 (fastest wins) + DataForSEO volume/difficulty + daily Google Trends and news filtered to the niche.

- Shortlist: Lightning scores and returns top 5 with reasons; client approves one, or the calendar auto-runs the cycle.

## 6.2 SERP-driven article pipeline (ranking methodology)

- SERP fetch: top 10 ranking results for the keyword (DataForSEO).

- Extraction & analysis: readable content of all 10; Lightning maps each one's headings, word count, topics covered, gaps left.

- Query expansion: People Also Ask, related searches, autocomplete.

- Blueprint: 3 title options, full H2/H3 outline = union of competitor topics + their gaps + PAA; target length above top-10 average; internal-link candidates from site embeddings.

- Blueprint approval (configurable) → writing: frontier model writes section-by-section with the company tone profile; links placed inline.

- Quality gate (Section 10) → Boss AI review → approval card → publish via CMS API; distribution pipeline starts.

## 6.3 Content refresh (auto-update, honestly scoped)

- Analysis: weekly job reads Search Console for every published article — position/click trends per page.

- Auto mode (opt-in): minor updates apply automatically — meta descriptions, freshness dates, broken-link fixes, small factual corrections.

- Approval mode (default for content): substantive rewrites (new sections, updated statistics, added PAA answers) go to an approval card with a diff view. Full silent auto-rewrite is deliberately not offered — it contradicts the trust model and risks the client's site.

## 6.4 Social & GBP distribution

| Channel | Mode | Notes |
| --- | --- | --- |
| Facebook + Instagram | Auto-post | Meta Graph API; app review + business verification filed in Phase 1 |
| X (Twitter) | Auto-post | Paid API tier; platform cost line |
| LinkedIn | Auto-post | Community Management API; application filed early |
| Google Business Profile | Auto-post | Official GBP API: weekly posts, Q&A drafts, photos — highest-impact channel for local businesses |
| Quora | Draft-assist | No posting API exists; agent finds relevant questions + drafts answers, one-tap copy |
| Reddit | Draft-assist | Automation triggers bans; agent suggests subreddits + drafts per each community's rules |

## 6.5 Website chatbot (inbound lead capture)

- Install: client adds one script tag; widget matches their site colors.

- Answering: visitor questions answered via RAG over the client's own site embeddings — the same pgvector store built at onboarding. Unknown answers escalate to “leave your details.”

- Capture: name/email/phone/requirement collected conversationally; lead lands in the CRM pipeline tagged ‘inbound’ — these are consented, warm leads eligible for automated follow-up.

- Handoff: client notified instantly for hot leads (“visitor asking about pricing right now”).

## 6.6 Lead generation (Growth Module)

- ICP definition (onboarding): Boss AI interviews the client — what the company sells, to whom, where, deal size, disqualifiers. Stored as the ICP profile every lead is judged against.

- Discovery: agent searches public sources — Google Places (local businesses), business directories, company websites — for ICP matches.

- Enrichment: business emails found and verified (Hunter/Apollo-class APIs); firmographics attached (size, site age, tech, reviews).

- Scoring with reasons: every lead gets an ICP-fit score and a stated reason (“dental clinic, 4.2★, website last updated 2019 — fits your web-design ICP”). No reason → not shown.

- Delivery: daily batch of qualified leads into the pipeline; client can approve outreach per-lead or per-batch.

## 6.7 Outreach & mini-CRM (compliant by design)

- Email sequences (automated, B2B only): first-touch personalized per lead by the frontier model; 2–3 follow-ups; sent from a separate warmed sending domain per client (never the client's primary domain), with opt-out link, accurate sender identity, and hard volume caps (~30–50/day/domain). Replies detected → sequence stops → client notified → CRM moves lead to ‘Replied’.

- SMS/WhatsApp — draft queue: for leads with phone numbers, the agent writes a personalized message into a ready-to-send queue; the client taps and their own phone opens with the message pre-filled. The client sends personally.

- Automated WhatsApp — warm leads only: WhatsApp Business API messages go only to inbound/consented leads (chatbot captures, form fills, email repliers).

- Mini-CRM: pipeline stages New → Contacted → Replied → Won/Lost; stale-lead reminders; follow-up suggestions on replies; every touch logged.

## 6.8 Reputation loop

- Reviews on Google/Facebook monitored continuously; positive reviews get personalized thank-you drafts (optional auto-send), negative ones are flagged immediately with a suggested de-escalating response — negative replies never auto-send.

- Review-request campaigns go to the client's own customer list (existing consent), with the direct review link — steadily raising rating volume.

- Site comments triaged (spam/question/complaint/praise); genuine ones answered, sensitive ones escalated.

## 6.9 Website care

- Daily audit: broken links, missing/duplicate meta, page-speed issues, mobile problems — each finding comes with either an applied fix (approval-gated) or a concrete solution.

- Health monitoring: uptime pings every few minutes, SSL-expiry warnings, instant down-alerts to client + operator.

- Decay & links: weekly GSC trend analysis flags declining pages with refresh actions; new articles trigger internal-link suggestions into older content.

## 6.10 Analytics, digest & reporting

- Client dashboard shows live GA4 + Search Console data translated to plain language, plus the lead pipeline — traffic and revenue signals in one place.

- Daily digest each morning: published, pending approvals, new leads, new reviews, traffic snapshot.

- Monthly white-label PDF report auto-generated per client: traffic, leads generated, content published, reviews, ranking movement.

- Competitor tracking (Phase 4): weekly digest of named competitors' new content, ranking moves, social activity.

# 7. Notification System (Off-Dashboard)

- Trigger: agent output passes the quality gate → draft/lead/review marked ready.

- Presence check: active Socket.io/Pusher connection = in-app announcement (Phase 4: spoken); offline = Web Push via FCM.

- Deep link: notification tap opens the PWA directly on the relevant card (approval, lead, review).

- Android: native Web Push. iOS: push requires the PWA on the home screen — onboarding guides iPhone users through install.

- Fallbacks: every approval request also emails a magic link; WhatsApp Business notifications added in Phase 3. Quiet hours + batching per client; non-urgent items fold into the daily digest.

# 8. Content Calendar & Scheduler

- Per-tenant schedules (articles, social, GBP posts, newsletter, lead batches) as BullMQ repeatable jobs — the automation engine that makes the product run itself.

- Calendar UI shows planned / in-progress / awaiting-approval / published across all channels; every automated cycle still pauses at approval points.

- Vacation mode suspends all jobs for a tenant in one action.

# 9. Reliability & Compliance Guardrails

## 9.1 Errors, retries, rollback

- Publish/post failures: exponential-backoff retry (3×) → ‘needs attention’ state + notification with cause. Expired OAuth tokens auto-refresh where allowed, else re-connect deep link.

- Hard per-tenant daily caps on every auto-action — a malfunctioning agent cannot loop. Global kill-switch per agent type in the admin panel.

- Published articles can be unpublished/reverted; drafts are versioned with restore; full per-tenant audit log of every approval, publish, message, and agent action.

## 9.2 Outreach compliance (why the design is what it is)

- No automated bulk SMS to collected numbers — by design. India: TRAI DLT rules require registered sender IDs, approved templates, and consent — unregistered promotional SMS is blocked by carriers, so the feature would not even function. US: TCPA fines of $500–1,500 per unsolicited message — direct legal liability for the client. The draft-queue design delivers the same outcome (personalized SMS reaches the lead) with the client pressing send.

- Cold email is B2B-only and infrastructure-isolated: separate warmed sending domains per client protect the client's real business domain from blacklisting; opt-out, truthful headers, and volume caps keep it CAN-SPAM-compliant. Consumer addresses are never cold-emailed.

- Automated WhatsApp only with consent (inbound/opted-in leads) — matching WhatsApp Business API policy.

- Scraping ethics: lead discovery uses public business information only; no personal-account scraping, no purchased lists.

These constraints are presented to clients as a feature: “we grow your business without getting you banned, blocked, or sued.”

# 10. Pre-Approval Quality Gate

| Check | Applies to | Method |
| --- | --- | --- |
| Plagiarism / duplication | Articles | Copyscape/Originality scan, threshold fail |
| Keyword usage & structure | Articles | Keyword in title/H1/intro/meta; all blueprint H2s present; length ≥ target |
| Link validity | Articles, posts | Every link resolves (HTTP check) |
| Tone match | All content | Similarity vs. tenant tone embeddings; off-brand flagged |
| Image compliance | All content | Licensed sources only, alt-text present, WebP |
| Personalization sanity | Outreach | Lead fields resolved (no ‘Hi {name}’), reason present, opt-out present |
| Sensitive-content flag | Replies, reviews | Complaints/legal/medical topics escalate to human, never auto-send |
| Factual flags | Articles | Dated claims/statistics highlighted on the approval card |

# 11. Architecture & Technology Stack

Four layers: PWA frontend → agent orchestration server → data layer → AI layer. Plus one embeddable artifact: the chatbot widget served from CDN.

| Component | Technology | Notes |
| --- | --- | --- |
| Frontend | Next.js + Tailwind + shadcn/ui, PWA on Vercel | Service worker: Web Push + offline shell |
| Chatbot widget | Lightweight JS embed (CDN) → platform API | RAG over tenant embeddings; themed per site |
| Realtime | Socket.io or Pusher | Agent status + presence detection |
| Animations | Lottie | Agent icons, Boss AI orb |
| DB / Auth / Storage | Supabase (PostgreSQL) | Row Level Security per tenant; Supabase Auth |
| Vector store | pgvector (Supabase) | Niche map, tone profile, RAG, internal links |
| Agent server | Node.js or FastAPI on Railway/Render | Always-on paid instance |
| Queue + scheduler | BullMQ + Redis (Upstash) | Repeatable jobs, rate caps, retries |
| Orchestration | LangGraph or CrewAI | Per-agent model assignment (two-tier strategy) |
| Execution model | Nemotron 3.5 Lightning via NVIDIA NIM | Self-host later if economics favor it |
| Writing model | Frontier API behind adapter | Configurable per plan tier |
| SEO/SERP data | DataForSEO | Keywords, SERP top-10, PAA, trends |
| Lead data | Google Places API + Hunter/Apollo-class enrichment | Public business data only |
| Outreach email | Dedicated sending infra (e.g., Resend/SMTP pools) + warmup | Separate domains per client |
| Newsletter | Resend or Mailchimp API | Client's own opted-in list |
| Reviews & GBP | Google Business Profile API + Meta APIs | Official APIs only |
| Uptime/speed | Cron pings + PageSpeed API | Health monitoring |
| Push | FCM (Web Push) | Email magic-link fallback; WhatsApp Business API Phase 3 |
| Payments | Paddle or Lemon Squeezy | Merchant of record (operating jurisdiction) |
| Voice (Phase 4) | Google Cloud STT + TTS | hi-IN + mixed Hindi-English |

# 12. Multi-Tenancy & Security

- Tenant isolation enforced by the database (Supabase RLS on every table) — not per-query discipline. Chatbot widget requests are tenant-scoped by signed site keys.

- All third-party credentials encrypted at rest, never logged; scoped API keys per integration; no secrets in the frontend or widget.

- Lead data is tenant-private and export/delete-able (GDPR-style); audit log covers all data access.

- Agent tool outputs validated before execution; per-tenant caps + global kill-switches (Section 9).

# 13. SaaS Website — Page Plan

| Page | Purpose / key content |
| --- | --- |
| Landing (/) | Hero: ‘Your AI growth team’ with live agent animation; outcome-led sections (content → leads → reviews → reports); pricing preview; trial CTA |
| Pricing | Three tiers + FAQ; currency by region |
| How it works | Connect → approve → grow: the full story with the approval-first trust message |
| Use cases | Per-segment pages (clinics, agencies, startups, local services) — SEO channel |
| Blog | Written by the product itself — dogfooding as the live demo |
| Docs / Help | Setup guides per CMS/platform, chatbot install, troubleshooting |
| Login / Signup | Email + Google OAuth |
| App (dashboard) | Boss AI orb, agent status, approval cards, calendar, CRM, analytics, integrations, settings |
| Legal | Terms (AI-content disclosure, outreach compliance), Privacy, refunds |
| Contact / Demo | Agency-tier demo booking |

# 14. Client Registration & Onboarding

- Sign up: email/Google OAuth + verification.

- Company profile: what the business sells, to whom, service area — seeds Boss AI's persistent context.

- Add website: URL → background crawl (500-page onboarding cap) builds niche map + tone profile.

- Connect CMS: WordPress via application password/plugin first; other CMSs later.

- Connect Google: OAuth for Search Console + GA4 + Business Profile (verification filed pre-launch).

- Connect socials (skippable): FB/IG, X, LinkedIn.

- ICP interview (Growth plans): Boss AI asks who the ideal customer is, deal size, disqualifiers → stored ICP.

- Style & schedule: tone questionnaire; publishing frequency; calendar defaults.

- Chatbot install (optional): copy the script tag; widget goes live immediately.

- Plan & trial: select tier, 14-day trial via Paddle/Lemon Squeezy; iPhone users guided through PWA install for push.

- First value: Boss AI proposes 5 topics + (Growth) first 10 scored leads in the first session.

# 15. Billing & Pricing

Provider: Paddle or Lemon Squeezy (merchant of record) — global payments/tax, and operable from the company's jurisdiction. Webhooks drive subscription state.

| Tier | Scope | Indicative price |
| --- | --- | --- |
| Starter | 1 site · 8 articles/mo · social auto-post · GBP · daily audit · analytics · chatbot | $79/mo |
| Growth | Everything in Starter + Growth Module: lead discovery + scoring, email outreach, draft queue, mini-CRM, reviews, newsletter, monthly report · 20 articles/mo | $149–199/mo |
| Agency | 10 companies · pooled quotas · white-label reports · client workspaces | $399+/mo |

- Metering: articles + outreach volume; overage packs in-app. Regional pricing after the market decision (Section 21).

- 14-day trial; per-tenant AI/API cost visible in the admin panel to protect margins.

# 16. Operator Admin Panel

- Tenant overview: plan, quotas, AI + API cost per tenant, sending-domain health (deliverability), integration status.

- Job monitor: queue depth, failures with causes, one-click retry; outreach compliance dashboard (volumes, opt-outs, bounce rates).

- Agent controls: per-tenant prompt/config tuning; global kill-switch per agent type.

- Revenue: MRR, trials, churn (payment webhooks). Support: read-only tenant impersonation, logged.

# 17. Voice Layer (Phase 4)

- Google Cloud STT + TTS: hi-IN and mixed Hindi-English in and out; one billing relationship; no GPU burden. Nemotron 3.5 ASR remains the self-host alternative.

- Loop: mic → STT → Lightning interprets → action → TTS through the Boss AI orb (pulse while listening/speaking). Voice approval = tap approval.

- Faceless orb identity (no human avatar); Lottie icons per agent. Usage budget per client when voice ships to paying tiers.

# 18. Phased Roadmap

| Phase | Scope | Exit criteria |
| --- | --- | --- |
| 1 — Content core (wks 1–8) | Onboarding (crawl + embeddings + company profile), Keyword Finder + trending, full SERP article pipeline, quality gate, approval cards, WordPress publish, basic calendar, email-fallback notifications. File Meta/LinkedIn/Google API applications now. | One real company running end-to-end; demo-ready; first paying pilot |
| 2 — Distribution & presence (wks 6–14) | Social auto-post + draft-assist, GBP management, chatbot widget + inbound capture, daily audit + health monitoring, real-time analytics view, Web Push + PWA install flow, live agent-status UI | Full publish-and-distribute loop + inbound leads flowing |
| 3 — Growth Module (wks 12–22) | Lead discovery/enrichment/scoring, compliant email outreach + sending infra, SMS/WhatsApp draft queue, warm-lead WhatsApp, mini-CRM, reviews + review campaigns, comment triage, decay detection + refresh, newsletter, monthly report, daily digest, WhatsApp notifications, billing live, admin panel | 5+ paying clients; leads delivered weekly per client |
| 4 — Intelligence & voice | Competitor tracking, title A/B, lead magnets, service-page copy, voice loop + orb UX, agency tier, hardening + load tests | Voice demo; capacity 25+ tenants |

Phases overlap deliberately: platform API approvals (Meta, LinkedIn, Google) run in the background from week 1 because they gate Phase 2–3 features.

# 19. Cost Model (≈5 Clients)

| Item | Monthly estimate |
| --- | --- |
| Vercel + Upstash + Supabase | $0–25 |
| Agent server (always-on) | $5–10 |
| Lightning via NIM | $0 → low |
| Frontier writing (≈100 articles + outreach personalization) | $3–10 |
| DataForSEO | $10–20 |
| Lead enrichment APIs (per-verify pricing) | $10–30 |
| Sending domains + email infra | $10–20 |
| Plagiarism checks | $5–10 |
| X API tier (when Phase 2 ships) | platform cost |
| Total | ≈ $45–125/month against $395–995 revenue at 5 clients |

Margins remain healthy at every tier; the largest variable is enrichment/outreach volume, which is metered per plan. The dominant non-cash cost is platform-approval lead time — hence week-1 filings.

# 20. Competition & Positioning

- vs. AI content tools (Jasper, SEObot, Koala…): none of them deliver leads, reviews, GBP, chatbot, and site care. The bundle — one subscription replacing four tools plus an agency retainer — is the moat.

- vs. lead-gen tools (Apollo, Instantly): built for sales teams, not small businesses; no content, no reputation, no site care. This product's ICP interview + reasons-per-lead makes lead-gen usable by non-marketers.

- vs. agencies: a fraction of the price, always-on, transparent (live dashboard vs. monthly PDF), and the client keeps control via approvals.

- Trust as strategy: human-approval-first, platform-safe automation, compliant outreach — sold as “growth without getting banned, blocked, or sued.”

# 21. Open Decisions Before Launch

- Target market: India-only vs. Pakistan + India — sets voice language priority, currency/PPP pricing, WhatsApp rollout order.

- Trial: card-required vs. card-free.

- Writer model default: run the side-by-side test on real keywords; lock default + premium options.

- Blueprint approval default: on/off for new clients.

- Pilot segment: pick one vertical (e.g., local service businesses) for the first 5 clients — sharper ICP templates, sharper marketing.

# 22. Summary

Version 3.0 turns the original blog-automation concept into a full growth platform for small businesses: content that follows a defined ranking methodology, distribution across every channel that officially allows it, an on-site chatbot feeding a lead pipeline, ICP-aware lead generation with compliant outreach, reputation management, daily site care, and honest reporting — all run by a visible AI team and gated by human approval. Every feature is real and buildable today; everything that could not be delivered truthfully was redesigned into its compliant form or cut. The phasing produces a sellable product at week 8 and the full platform by roughly month 5–6.

# Appendix A — Dashboard UI Architecture (Isometric Office)

The dashboard is an animated isometric office: every agent has a room, working agents visibly work, offline agents' rooms go dark, a chai-wala character makes rounds, and the Boss AI chatbot is always one tap away. A working prototype (ai_office_prototype.html) demonstrates the full technique and doubles as the artist/developer brief.

## A.1 Rendering technique (no WebGL)

- Isometric = a rotated 2D plane: the whole office is one div transformed rotateX(55°) rotateZ(45°); rooms are rectangles on that plane, walls are 90°-folded strips.

- Characters are billboarded sprites: each character container carries the inverse rotation (rotateZ(-45°) rotateX(-55°)) so it stands upright facing the camera — the classic sprite-in-3D trick.

- Only transform/opacity animate: every animation (typing bob, chai-wala walk, camera zoom, tour) runs on the GPU compositor — no layout or paint work, so 60fps holds on low-end phones and battery drain stays minimal.

- Camera: one parent div's scale+translate with an easing transition; clicking a room computes its projected screen position and centers it. The office tour is the same transform played as a sequence.

- Responsive = scale-to-fit: the scene scales as a unit to the viewport (game-style); HUD, approval cards, detail panels, and the chatbot reflow with normal responsive CSS. On mobile, tap-to-zoom becomes the primary way to inspect a room.

## A.2 State system

- Each room has one state attribute (working / idle / offline) driven in production by Socket.io events from the agent server — a state change is a CSS class change: working = typing loop + monitor glow; idle = slow breathe + warm lamp; offline = room filtered dark, window light off, sleeping character with Zzz.

- Task labels, name tags, and online badges bind to the same events; the demo panel in the prototype simulates exactly what the socket layer will emit.

## A.3 Character & delight layer

- Chai-wala walks waypoint paths between his stall and online agents' rooms on a timer, serves tea with a speech bubble; agents acknowledge with a nod. Pure transform animation — negligible cost, outsized personality.

- Boss AI cabin holds the glowing orb; speech bubbles surface orchestration events (“Mr. Writer ko task de raha hoon…”). In Phase 4 the same bubble pipeline carries voice TTS.

## A.4 Boss AI chatbot (in-dashboard)

- Floating chat button with unread indicator; panel with quick-question chips, typing indicator, and conversational answers about team status, tasks, and outputs.

- Production wiring: the input calls Lightning with live tenant state (agent statuses, queues, recent outputs) as context — the same orchestrator context, so answers are real, not canned. This is also the natural seam where the Phase 4 voice loop attaches (same brain, voice in/out).

## A.5 Asset pipeline (from prototype to final art)

- Structure stays; art swaps in: the coded layout, states, camera, and routes are final — production replaces CSS-drawn shapes with artwork.

- Layer separation is mandatory: room bases (empty, no characters baked in), character sprite sheets (8–12 frame loops per state: typing, idle, sleeping) or Spine/DragonBones rigs, and effect overlays (screen glows, orb, steam, window light) — each a separate asset so states can switch independently.

- Sourcing: commission a layered set from an illustrator (~$300–800; reference style: cozy isometric night office) or AI-generate per-room art with manual cleanup for consistency. All textures WebP-compressed; total scene budget under ~1.5 MB.

- Timing: Phase 1 ships simple status cards; the office UI lands in Phase 2 once agents genuinely have live states to show.